# AiMN AI Vision — Proposal 3

Technical Implementation Roadmap: From Manual Screenshots to a Fully Automated AI-in-the-Loop Pipeline

Companion to: Proposal 1 (Concept & Evidence) and Proposal 2 (Go-to-Market Strategy)

Prepared for: Meir Niv — AiMN V3.1 Development

Date: June 2026

## Purpose of This Document

Today, the “AI looks at the chart” step happens because Meir takes a screenshot from TradingView and pastes it into a chat with Claude. This works as a prototype — and it is precisely how we found and fixed today's BTC entry bug — but it requires Meir to be present, watching, and manually capturing images.

This document maps out, step by step, what needs to be built so the same capability — “a knowledgeable AI looks at the current chart and judges whether a reversal is confirmed” — runs automatically, inside the trading engine, with no human in the loop. The goal: it works the same whether Meir is at his desk or at the beach.

# 1. The Current State vs. The Target State

| Step | Today (Manual Prototype) | Target (Production) |
| --- | --- | --- |
| 1. Chart image | Meir opens TradingView, takes a screenshot | Engine renders a chart image automatically from candle data already in MySQL |
| 2. Send to AI | Meir pastes image into Claude chat | Engine calls Claude API directly with the image, in code |
| 3. AI judgment | Claude replies in chat; Meir reads it | Claude returns structured JSON (CONFIRMED/NOT/UNCLEAR + reason) |
| 4. Decision | Meir and Claude discuss, Meir decides | auto_executor.py combines AI judgment with rule-based v_bottom/v_top check |
| 5. Logging | Conversation history (this chat) | Structured log table: image, prompt, response, trade outcome |

Every “Target” cell above is a concrete, separately buildable and testable piece. None of them require new infrastructure beyond what AiMN already runs on — PythonAnywhere, MySQL, Python, and the Anthropic API.

# 2. Building Block 1: Automated Chart Image Generation

The candle writer (fixed this past weekend) already populates the candles table with OHLCV data every cycle for every active symbol/timeframe. This is the raw material.

## 2.1 — Approach

Use a Python charting library to render a candlestick + volume chart image from the last N rows of the candles table for a given symbol/timeframe — saved as a PNG file.

# New file: chart_renderer.py

import mplfinance as mpf

import pandas as pd

from db import get_db_connection

def render_chart(symbol, timeframe, n_candles=50, outpath='/tmp/chart.png'):

conn, cur = get_db_connection()

cur.execute("""SELECT timestamp, open, high, low, close, volume

FROM candles WHERE symbol=%s AND timeframe=%s

ORDER BY timestamp DESC LIMIT %s""",

(symbol, timeframe, n_candles))

rows = cur.fetchall()[::-1]  # chronological order

df = pd.DataFrame(rows).set_index('timestamp')

mpf.plot(df, type='candle', volume=True, style='charles',

savefig=outpath, figsize=(10, 6))

return outpath

## 2.2 — Why mplfinance

- Purpose-built for OHLCV candlestick charts — produces images visually similar to TradingView

- Pure Python, installs via pip, no external service or API key required

- Already compatible with the candles table schema (symbol, timeframe, timestamp, open, high, low, close, volume)

## 2.3 — First Milestone (Standalone, Testable)

Build chart_renderer.py and run it manually for BTC/USD 5m — compare the generated PNG side-by-side with a TradingView screenshot of the same period. This is a self-contained task with a clear pass/fail (“does it look like the same chart?”) and zero risk to the live trading engine.

# 3. Building Block 2: AI Vision API Integration

Once a chart image exists as a file, the engine needs to send it to Claude's API and get back a structured judgment. This uses the same Anthropic API pattern already documented for AiMN's artifact-building capabilities (image input + structured JSON output).

## 3.1 — The API Call

# New file: ai_vision_check.py

import requests, base64, json

def check_reversal(image_path, symbol, direction):

with open(image_path, 'rb') as f:

img_b64 = base64.b64encode(f.read()).decode()

prompt = f"""You are reviewing a candlestick chart for {symbol}.

A trading system wants to enter {direction} based on an extreme

RSI reading. Has the price ACTUALLY reversed and shown at least

2 candles of follow-through in the {direction} direction, or is

this still mid-move? Respond ONLY with JSON:

{{"verdict": "CONFIRMED|NOT_CONFIRMED|UNCLEAR", "reason": "..."}}"""

response = requests.post(

'https://api.anthropic.com/v1/messages',

headers={'Content-Type': 'application/json'},

json={

'model': 'claude-sonnet-4-6',

'max_tokens': 300,

'messages': [{

'role': 'user',

'content': [

{'type': 'image', 'source': {

'type': 'base64', 'media_type': 'image/png',

'data': img_b64}},

{'type': 'text', 'text': prompt}

]

}]

})

text = response.json()['content'][0]['text']

return json.loads(text)

## 3.2 — Second Milestone (Standalone, Testable)

Feed yesterday's actual BTC chart image (the one that showed the V-Short we caught manually) into check_reversal() and confirm it returns NOT_CONFIRMED with a reasonable explanation. This directly validates the concept against a known real case before any live integration.

# 4. Building Block 3: Integration Into auto_executor.py

This is where the new capability meets the existing, just-fixed entry logic. Recall today's fix made v_bottom/v_top confirmation mandatory. The AI vision check becomes an ADDITIONAL gate alongside it — not a replacement.

## 4.1 — Integration Point

Immediately after the existing v_bottom / v_top determination (the code block we corrected today), and only when v_bottom/v_top is True (i.e., the rule-based system already thinks this is a confirmed reversal):

if v_bottom and rsi_signal and bounce_signal and pullback_ok:

# NEW: AI Vision second-opinion (shadow mode initially)

chart_path = render_chart(symbol, candle_time)

ai_result = check_reversal(chart_path, symbol, direction)

log(f"  U0001F441️ AI VISION: {ai_result['verdict']} — {ai_result['reason']}")

log_ai_decision(symbol, direction, ai_result, trade_id=None)  # shadow log

# Shadow mode: AI result is LOGGED ONLY, does not block entry yet

log(f"  U0001F3AF V-BOTTOM: {symbol} {direction} rapid reversal detected!")

## 4.2 — Shadow Mode → Live Gate (Phase 2)

After the shadow-mode logging period (Proposal 2, Step 1–2), if the data supports it, the same block becomes a live gate:

if ai_result['verdict'] == 'NOT_CONFIRMED':

log(f"  ⏳ AI VISION BLOCK: {symbol} {direction} — {ai_result['reason']}")

continue

log(f"  U0001F3AF V-BOTTOM + AI CONFIRMED: {symbol} {direction}")

# 5. Building Block 4: Logging Table for Shadow Mode

A new MySQL table captures every AI vision check, independent of whether a trade resulted, so we can analyze agreement rates and outcomes later.

CREATE TABLE ai_vision_log (

id INT AUTO_INCREMENT PRIMARY KEY,

symbol VARCHAR(20),

direction VARCHAR(10),

candle_time VARCHAR(10),

rule_based_result VARCHAR(20),  -- 'v_bottom_confirmed' etc.

ai_verdict VARCHAR(20),          -- CONFIRMED/NOT_CONFIRMED/UNCLEAR

ai_reason TEXT,

chart_image_path VARCHAR(255),

trade_id INT NULL,                -- linked if a trade was opened

created_at DATETIME DEFAULT NOW()

);

After a few weeks, this table answers the key question from Proposal 2: “When the AI disagreed with the rule-based system, who was right more often?” — by joining ai_vision_log.trade_id to orders.pnl_percent.

# 6. Practical Considerations

## 6.1 — Latency

Each AI vision call takes roughly 1–3 seconds (image generation + API round trip). For 5m/30m/1hr strategies, this is negligible — the engine already runs its scan cycle every few seconds and a few extra seconds on a candidate signal (not every cycle, only when v_bottom is already true) is immaterial.

## 6.2 — Cost

API calls cost money per call. Mitigation: only call the AI vision check when the rule-based v_bottom/v_top is ALREADY true — this is a small fraction of all scan cycles (most cycles produce no signal at all), keeping call volume low and proportional to actual trading activity.

## 6.3 — Failure Handling

If the API call fails (network issue, rate limit, etc.), the system must have a defined fallback. Recommended: in shadow mode, a failure simply means no AI log entry (trade proceeds on rule-based logic alone, as it does today). In live-gate mode, a failure should default to NOT blocking the trade — i.e., fail open to the already-validated rule-based system, never fail closed in a way that silently breaks trading.

## 6.4 — Where This Runs

All of this runs inside the existing PythonAnywhere environment, as part of auto_executor.py — no new servers, no new deployment process. chart_renderer.py and ai_vision_check.py are new files alongside the existing modules (auto_executor.py, calculate_indicators.py, volume_spike_hunter.py).

# 7. Suggested Build Order (Each Step Independently Testable)

- chart_renderer.py — generate one PNG manually, compare to a TradingView screenshot. (No engine changes.)

- ai_vision_log table — create the schema. (No engine changes.)

- ai_vision_check.py — test against 2–3 known historical cases (including yesterday's BTC V-Short) and confirm verdicts make sense. (No engine changes.)

- Shadow-mode integration into auto_executor.py — log AI verdicts alongside every v_bottom/v_top signal, no execution impact. (First engine change — logging only.)

- Run shadow mode for 2–4 weeks, collecting data across NVDA, BTC, ETH, SOL.

- Analyze ai_vision_log joined with orders — measure agreement rate and “who was right” rate.

- If supportive, enable live gating on 30m/1hr strategies only (per Proposal 1, Section 4.3).

Each of steps 1–3 can be done independently, in any order, without touching the live trading engine — making this a low-risk, incremental path that fits around Meir's availability, including time at the beach.

Prepared in collaboration with Claude (Anthropic) as part of AiMN's ongoing development process.